In order to optimize the productivity of the 7 group members and meet the requirements of the Computer Networks evaluation, the project was structured into three development phases, with team restructuring occurring at each stage.

Phase 1: Blocking Sockets and Planning (Until 14/04/2026)

In this initial phase, the 7-member group works together to set up the base architecture of the Blocking Sockets and prepare the project documentation.

- Member 1: Team Manager - Overall team coordination, creation of the Gantt Chart, general and individual planning for the 3 stages, and responsible for the oral presentation in the first evaluation class.

- Member 2: Software Manager - Configuration of GitHub branches and Trello.

- Member 3: Account Manager - Gathering functional and non-functional requirements (F1, F2, and F3), designing operating diagrams, and creating visual application mockups.

- Member 4: Risk and Testing Manager - Preparation of the risk plan for the blocking architecture and creation of the mitigation and testing plan.

- Member 5: Quality Manager - Writing the state-of-the-art analysis and responsible for compiling and reviewing the overall report for this stage.

- Members 6 and 7: Development Team - C programming focused on implementing the blocking Socket API and features F1 (Register), F2 (Simple Authentication), and F3 (Echo & Info Retrieval).

Phase 2: Command Interaction and Data Persistence (From 15/04/2026 to 28/04/2026)

Following the guidelines, the 7-member team will be divided into two independent sub-teams (one with 4 students and another with 3 students). The planning below reflects the organization of one of these teams (with roles mirrored in the second team).

- Member A: Team & Software Manager - Assumes technical coordination, readjusts the Gantt Chart, manages GitHub merges, and will be responsible for the Phase 2 oral presentation.

- Member B: Client, Quality, Risk & Testing Manager - Acts as the customer interface, manages code testing for user approvals, and ensures the quality of the interim report.

- Members C and D: Team of Programmers - Focused purely on implementing C code for features F4 (User Directory and Messaging), F5 (Admin Management/Approval), and F6 (Admin Role / DELETEUSER command), as well as message state persistence.

Phase 3: Real-Time Concurrency and UDP (From 29/04/2026 to 18/05/2026)

In this critical phase, evaluation and development will be carried out in pairs (groups of 2 students). Given the initial 7 people, three pairs will be formed, alongside one individual working group (or adapted according to the professor's instructions).

- Members 1 and 2: Work in Pair Programming, sharing management, reporting, and coding responsibilities equally.

- Pair Tasks: Total refactoring of the server to abandon Blocking Sockets using the select() or poll function. Shared implementation of Real-Time Broadcast (F7), multi-channel support (F8), and P2P file exchange via UDP sockets (F9). Both will be responsible for the pair's final report, to be delivered on May 18th.